**CS 2450 Meeting Report - Week 10**

3/18/2025

**In Attendance:**

Owen Rasor  
Brinley Crowther  
Spencer Rohwer  
Agustin Suarez

**Agenda & Notes:**

* Milestone 4 Progress:
  + All team members are still working on their assigned tasks for Milestone 4.
  + Team discussed current progress and any challenges faced.
  + Everyone is on track, but some tasks require more time to complete.
* Feedback from Professor:
  + Spencer shared the professor's response regarding the "Save Function" and "invalid input" issues.
  + The professor confirmed that these issues have already been addressed, and the team should not worry about them for now.
* Next Steps:
  + Continue working on Milestone 4 tasks.
  + Ensure all tasks are completed by the deadline.

**Action Items Assigned:**

* Agustin: Continue working on GUI tasks (UVU color scheme, configurable settings, wireframes, visual hierarchy).
* Spencer: Continue working on file handling/input validation tasks (load files, save/load folders, run files, file picker/path).
* Brinley: Continue working on execution/debugging features (command editing, cut/copy/paste, code changes).
* Owen: Continue working on testing/documentation tasks (Program Counter, memory highlighting, unit tests, README).